PROJECT IMPLEMENTATION BRIEF

SupportIQ

Enterprise AI Customer-Support Copilot

A senior-level, production-focused portfolio project for an AI/ML engineering job search

Objective Build and deploy a secure, multi-tenant AI support platform that answers customer questions from company knowledge, cites its sources, detects uncertainty, and hands difficult cases to a human agent.

Prepared for the intern
Deliverable: deployed application, source code, evaluation report, and demo video

# 1. Executive Summary

SupportIQ is a software-as-a-service (SaaS) customer-support platform powered by retrieval-augmented generation (RAG). Each company creates a private workspace, uploads documents such as product guides and policies, and receives an AI assistant that answers customer questions using only the company knowledge base. Every answer should include citations that link back to the evidence used.

The goal is not to build a generic chatbot. The goal is to demonstrate senior AI engineering practice: reliable retrieval, isolated tenant data, measurable quality, human escalation, security controls, production deployment, and monitoring. A recruiter should be able to open a live demo, see a grounded answer, inspect its citations, and understand how the system behaves when it does not know the answer.

Portfolio signal This project demonstrates applied LLM engineering, backend APIs, databases, cloud deployment, evaluation, observability, and product judgment in one coherent system.

# 2. Problem Statement and Target Users

Support teams repeatedly answer the same questions about pricing, returns, onboarding, account access, product setup, and policies. Traditional keyword search makes customers scan long documents. A basic chatbot can sound confident while giving an incorrect answer. SupportIQ addresses this by retrieving evidence first, generating a concise answer second, and escalating when the evidence is weak.

| User | Need | What SupportIQ provides |
| --- | --- | --- |
| Customer | Fast, clear answers | Chat interface with short answers, cited sources, and an escalation option. |
| Support agent | Less repetitive work | Queue of low-confidence cases, suggested drafts, and customer context. |
| Workspace admin | Control and visibility | Document management, roles, re-indexing, analytics, and feedback review. |
| Company owner | Safe AI adoption | Tenant isolation, audit logs, quality evaluation, and measurable outcomes. |

# 3. Scope: What the First Production Version Must Do

## 3.1 Required user-facing features

Sign up, sign in, and create a company workspace.

Invite users with role-based access: Admin, Support Agent, and Viewer.

Upload PDF, DOCX, TXT, and web-page content; show processing status.

Ask questions in a chat interface and receive answers with citations.

Show a confidence state: Answered, Needs Review, or Escalated.

Create a human-support ticket automatically when confidence is low.

Capture thumbs-up/down feedback and an optional correction.

Provide an admin dashboard with document status and basic analytics.

## 3.2 Deliberately out of scope for version 1

Fine-tuning a foundation model. Start with high-quality retrieval and evaluation instead.

Voice calling, WhatsApp, and multilingual support. Add only after the text product works well.

Fully autonomous actions such as refunds, account deletion, or payments.

Complex CRM integrations. A simulated ticket queue is sufficient for the first release.

# 4. System Architecture

The system should be organized as separate services so each responsibility is clear and testable. The following sequence is the core request path.

Ingestion: an admin uploads a document. A background worker extracts text, splits it into chunks, creates embeddings, and stores chunks plus metadata.

Retrieval: a user asks a question. The API searches only within that workspace using hybrid retrieval (semantic vector search plus keyword search).

Reranking: the top candidate chunks are reranked so the most directly relevant evidence reaches the model.

Generation: the LLM receives the question and selected evidence. It is instructed to answer only from this evidence and attach citations.

Verification and routing: the application checks citation presence, retrieval strength, and safety rules. Weak cases are escalated rather than presented as certain answers.

Learning loop: user feedback, agent edits, and unresolved questions become an evaluation set for future improvements.

| Layer | Recommended implementation | Responsibility |
| --- | --- | --- |
| Web client | Next.js + TypeScript | Chat, dashboard, authentication pages, document and ticket views. |
| API service | FastAPI + Pydantic | REST endpoints, authorization, orchestration, validation, OpenAPI documentation. |
| Background jobs | Celery or RQ + Redis | Document processing, embeddings, re-indexing, long-running tasks. |
| Relational database | PostgreSQL | Users, organizations, roles, documents, chats, tickets, feedback, audit logs. |
| Search layer | Qdrant + PostgreSQL full-text search | Tenant-filtered vector search and lexical retrieval. |
| LLM gateway | Hosted model API behind an adapter | Prompt templates, retries, provider replacement, cost tracking. |
| Observability | Langfuse/OpenTelemetry + structured logs | Traces, latency, token use, errors, retrieval and answer quality. |

# 5. AI and RAG Design

## 5.1 Document ingestion

Text extraction must preserve the document name, page number, heading, upload date, and workspace ID. Split content into meaningful chunks rather than arbitrary fragments. A practical starting point is 400-700 tokens per chunk with 80-120 tokens of overlap. Store the original text, clean text, chunk index, source location, embedding vector, and metadata.

## 5.2 Retrieval strategy

Use hybrid retrieval. Semantic retrieval finds passages with similar meaning; lexical retrieval catches exact terms, product codes, error messages, and policy names. Combine their normalized scores, retrieve a larger candidate set, then apply a reranker to choose the best evidence. Apply the workspace ID as a mandatory database filter before retrieval results are returned.

## 5.3 Grounded answer policy

The generation prompt must say: use only the provided context; do not invent a policy, price, or procedure; cite each factual claim; and say that the information is unavailable when evidence is missing. Return structured JSON containing answer text, citations, confidence explanation, and escalation recommendation. Validate the JSON with Pydantic before sending it to the client.

Important engineering rule A fluent answer is not evidence of correctness. The system should prefer a clear "I could not verify this from the available documents" message over a confident unsupported answer.

# 6. Data Model and API Design

| Entity | Key fields | Notes |
| --- | --- | --- |
| Organization | id, name, plan, created_at | Top-level tenant boundary. |
| User and Membership | user_id, org_id, role | A user may belong to more than one organization. |
| Document | id, org_id, filename, status, version | Tracks upload and processing lifecycle. |
| DocumentChunk | id, org_id, document_id, page, text, embedding | Every chunk inherits tenant ownership. |
| Conversation and Message | org_id, user_id, question, answer, timestamps | Stores chat history and answer state. |
| Citation | message_id, chunk_id, excerpt, page | Evidence shown beside an answer. |
| Ticket | org_id, message_id, status, assignee, priority | Created for low-confidence or user-requested handoff. |
| Feedback and AuditLog | event type, actor, before/after, timestamp | Required for product learning and traceability. |

## 6.1 Essential REST endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/register and /auth/login | Authentication and secure session/token creation. |
| POST | /organizations | Create a workspace. |
| POST | /documents | Upload a document and return processing job ID. |
| GET | /documents/{id}/status | Show ingestion progress and errors. |
| POST | /chat/messages | Ask a grounded question and return answer JSON with citations. |
| POST | /tickets | Create or claim a human-support case. |
| POST | /feedback | Record answer quality feedback. |
| GET | /analytics/overview | Return admin metrics for the selected workspace. |

# 7. Security, Safety, and Reliability

These controls are what make the project look senior-level. Implement them early rather than adding them only in the final week.

Tenant isolation: every database query and vector-search request must include organization_id. Write automated tests proving one tenant cannot retrieve another tenant's data.

Role-based access control: only admins can manage users and documents; support agents can view assigned tickets; viewers have limited access.

Input hardening: limit upload size and allowed file types; scan/validate file content; rate-limit chat endpoints; validate all request bodies.

Prompt-injection defense: treat documents as untrusted data, isolate instructions from retrieved text, and reject requests that attempt to expose system prompts or data from other workspaces.

PII protection: mask email addresses, phone numbers, account numbers, and secrets in logs. Never log raw access tokens or complete private document text.

Answer safety: require citations for factual answers; flag weak retrieval; use a clear refusal/escalation path for unavailable evidence.

Reliability: use retries for transient model failures, timeouts, idempotent document jobs, and a friendly error state in the user interface.

Auditability: record document upload, deletion, re-indexing, user-role changes, ticket actions, and admin events.

# 8. Quality Evaluation Plan

The intern should create an evaluation set before claiming that the AI works well. Start with 75-100 representative questions across policies, setup, troubleshooting, pricing, and intentionally unanswerable questions. Each item should have a reference answer, expected source page, and expected behavior.

| Metric | How to measure it | Initial target |
| --- | --- | --- |
| Retrieval recall@5 | Does one of the top five chunks contain the correct evidence? | >= 85% on the evaluation set |
| Citation correctness | Does the cited passage support the answer claim? | >= 90% by manual review |
| Answer relevance | Human evaluator scores whether the answer resolves the question. | >= 4.0 / 5 average |
| Unsupported-answer rate | Answers making claims not supported by citations. | <= 5% |
| Escalation precision | Low-confidence cases that truly need human help. | Track and improve over time |
| Latency | Time from question submission to final response. | P95 under 8 seconds for demo workload |

Evaluation deliverable Include a small evaluation report in the GitHub repository: dataset definition, metrics, results, failure examples, and the next improvement you would make.

# 9. Twelve-Week Implementation Roadmap

| Week | Focus | Definition of done |
| --- | --- | --- |
| 1 | Planning and design | PRD, wireframes, architecture diagram, database schema, backlog, and demo dataset selected. |
| 2 | Foundation | Docker Compose, FastAPI, PostgreSQL, authentication, organizations, roles, CI checks. |
| 3 | Documents | Upload endpoint, object storage/local dev storage, background-job status, text extraction. |
| 4 | Indexing | Chunking, embeddings, Qdrant collection, tenant-filtered search, document admin view. |
| 5 | Chat MVP | Question-to-answer path with citations; answer stored in conversation history. |
| 6 | Hybrid retrieval | Keyword plus vector search, reranker, retrieval debugging view, baseline evaluation. |
| 7 | Human handoff | Confidence states, ticket creation, support-agent queue, agent response workflow. |
| 8 | Security and guardrails | RBAC tests, tenant-isolation tests, rate limits, PII-safe logging, prompt-injection tests. |
| 9 | Analytics and feedback | Feedback capture, unresolved-question report, usage and latency dashboard. |
| 10 | Deployment | Staging deployment, environment secrets, database migrations, health checks, backups plan. |
| 11 | QA and evaluation | Automated tests, evaluation report, bug fixes, load/latency review. |
| 12 | Portfolio release | Polished README, architecture image, demo video, deployed URL, recruiter-ready case study. |

# 10. Testing and Production Checklist

## 10.1 Automated tests

Unit tests for chunking, citation formatting, confidence calculation, authorization helpers, and prompt-output validation.

Integration tests for document upload to indexing, chat retrieval to answer, and low-confidence ticket creation.

Security tests that attempt cross-tenant document and vector retrieval.

API contract tests generated from FastAPI OpenAPI schema.

End-to-end browser test: sign up, upload, wait for indexing, ask a question, open a citation, submit feedback.

## 10.2 Deployment requirements

Use Docker for reproducible local and cloud environments.

Store secrets only in environment variables or a managed secret store; never commit .env files.

Run database migrations automatically in a controlled release step.

Expose /health and /ready endpoints; monitor error rate, latency, and background-job failures.

Use HTTPS, secure cookies or signed tokens, and a production CORS allow-list.

Create a staging environment before changing the production demo.

# 11. What the Intern Must Submit

| Deliverable | What a reviewer should see |
| --- | --- |
| Live demo | A working deployment with sample workspace, documents, chat, citations, escalation, and dashboard. |
| GitHub repository | Clean commits, setup instructions, architecture diagram, environment template, and license. |
| README | Problem, features, stack, local setup, screenshots, API summary, evaluation results, known limitations. |
| Demo video | A 3-5 minute walkthrough: upload, answer with citation, unsupported question, ticket escalation, analytics. |
| Evaluation report | Test questions, metrics, failure analysis, and documented improvement decisions. |
| Architecture diagram | Client, API, jobs, databases, vector search, LLM, monitoring, and external boundaries. |
| Resume bullet | One concise accomplishment statement with deployed product and measurable evaluation result. |

## 11.1 Sample resume bullet

Resume wording Built and deployed SupportIQ, a multi-tenant enterprise RAG platform using FastAPI, Next.js, PostgreSQL, Redis, and Qdrant; implemented cited responses, human escalation, tenant isolation, and an evaluation suite measuring retrieval and citation quality.

# 12. Interview Talking Points

Why use RAG instead of fine-tuning? Explain that product knowledge changes frequently and retrieved sources keep answers current and inspectable.

How is hallucination reduced? Explain hybrid retrieval, reranking, citation requirements, structured outputs, confidence thresholds, and escalation.

How are customers separated? Explain organization IDs in relational tables and mandatory metadata filters in vector search.

What would you improve with more time? Discuss multilingual support, CRM integration, better reranking, feedback-based evaluation expansion, and a human-agent copilot.

What failed during development? Share one retrieval or citation failure, the evidence used to diagnose it, and the implementation change that fixed it.

# 13. Final Success Criteria

The project is ready to present when it is deployed, reproducible, secure at a basic production level, and evaluated. It does not need every advanced feature. It must reliably demonstrate a full end-to-end flow: a private document is uploaded, processed, retrieved for a question, answered with evidence, verified for confidence, and escalated when the AI cannot safely answer.

Minimum demo script 1) Sign in as an admin. 2) Upload a policy PDF. 3) Ask a question answered by the document and open the citation. 4) Ask an unsupported question and show the escalation. 5) Open the dashboard to show feedback, unresolved questions, and latency or usage metrics.